## Slide 1: Chapter 1- an introduction
SOFTWARE
PROJECT MANAGEMENT

## Slide 2: Outline of talk
In this introduction the main questions to be addressed will be:
  What is software project management? Is it really different from ‘ordinary’ project management?
  How do you know when a project has been successful? For example, do the expectations of the customer/client match those of the developers?
Notes: Topics covered
Professional software development
  What is meant by software engineering.
Software engineering ethics
  A brief introduction to ethical issues that affect software engineering.
Suggested student projects
  A brief introduction to each suggested project that can be carried out by students for this course

## Slide 3: Why is project management important?
Large amounts of money are spent on ICT e.g. UK government in spent £2.3 billions on contracts for ICT and only £1.4 billions on road building
Project often fail – Standish Group claim only a third of ICT projects are successful. 82% were late and 43% exceeded their budget
Poor project management a major factor in these failures
Notes: Topics covered
Professional software development
  What is meant by software engineering.
Software engineering ethics
  A brief introduction to ethical issues that affect software engineering.
Suggested student projects
  A brief introduction to each suggested project that can be carried out by students for this course

## Slide 4: What is a project?
“A specific plan or design”
“A planned undertaking”
“A large undertaking e.g. a public works scheme”
Longmans dictionary
Key points above are planning and size of task
Notes: Topics covered
Professional software development
  What is meant by software engineering.
Software engineering ethics
  A brief introduction to ethical issues that affect software engineering.
Suggested student projects
  A brief introduction to each suggested project that can be carried out by students for this course

## Slide 5: Jobs versus projects
‘Jobs’ – repetition of very well-defined and well understood tasks with very little uncertainty
‘Exploration’ – e.g. finding a cure for cancer: the outcome is very uncertain
Projects – in the middle!
Routine
Jobs
Projects
Exploration
Uncertainty
of outcome
Notes: Topics covered
Professional software development
  What is meant by software engineering.
Software engineering ethics
  A brief introduction to ethical issues that affect software engineering.
Suggested student projects
  A brief introduction to each suggested project that can be carried out by students for this course

## Slide 6: Characteristics of projects
A task is more ‘project-like’ if it is:
  Non-routine
  Planned
  Aiming at a specific target
  Carried out for a customer
  Carried out by a temporary work group
  Involving several specialisms
  Made up of several different phases
  Constrained by time and resources
  Large and/or complex
Notes: Topics covered
Professional software development
  What is meant by software engineering.
Software engineering ethics
  A brief introduction to ethical issues that affect software engineering.
Suggested student projects
  A brief introduction to each suggested project that can be carried out by students for this course

## Slide 7: Are software projects really different from other projects?
Not really …but
  Invisibility
  Complexity
  Conformity
  Flexibility
  make software more problematic to build than other engineered artefacts.
Notes: Topics covered
Professional software development
  What is meant by software engineering.
Software engineering ethics
  A brief introduction to ethical issues that affect software engineering.
Suggested student projects
  A brief introduction to each suggested project that can be carried out by students for this course

## Slide 8: Contract management versus technical project management
Projects can be:
In-house: clients and developers are employed by the same organization
Out-sourced: clients and developers employed by different organizations
‘Project manager’ could be:
  a ‘contract manager’ in the client organization
  a technical project manager in the supplier/services organization
Notes: Topics covered
Professional software development
  What is meant by software engineering.
Software engineering ethics
  A brief introduction to ethical issues that affect software engineering.
Suggested student projects
  A brief introduction to each suggested project that can be carried out by students for this course

## Slide 9: Activities covered by project management
Feasibility study:
  Is project technically feasible and worthwhile from a business point of view?
Planning:
  Only done if project is feasible
Execution:
  Implement plan, but plan may be changed as we go along
Notes: Topics covered
Professional software development
  What is meant by software engineering.
Software engineering ethics
  A brief introduction to ethical issues that affect software engineering.
Suggested student projects
  A brief introduction to each suggested project that can be carried out by students for this course

## Slide 10: Activities covered by project management
Feasibility study
How do we
do it?
Plan
Project execution
Is it worth
doing?
Do it!
Notes: Topics covered
Professional software development
  What is meant by software engineering.
Software engineering ethics
  A brief introduction to ethical issues that affect software engineering.
Suggested student projects
  A brief introduction to each suggested project that can be carried out by students for this course

## Slide 11: The software development life-cycle (ISO 12207)
Requirements analysis
Architecture
Requirements analysis
Requirements analysis
Requirements analysis
Requirements analysis
Requirements analysis
Requirements analysis
Requirements analysis
Requirements analysis
Requirements analysis
Requirements analysis
Requirements analysis
Process implementation
Requirements
Design
Code and test
Installation/acceptance support
system
software
system
software
Notes: Topics covered
Professional software development
  What is meant by software engineering.
Software engineering ethics
  A brief introduction to ethical issues that affect software engineering.
Suggested student projects
  A brief introduction to each suggested project that can be carried out by students for this course

## Slide 12: ISO 12207 life-cycle
Requirements analysis:
  Requirements elicitation: what does the client need?
  Analysis: converting ‘customer-facing’ requirements into equivalents that developers can understand
  Requirements will cover:
        Functions
        Quality
        Resource constraints i.e. costs
Notes: Topics covered
Professional software development
  What is meant by software engineering.
Software engineering ethics
  A brief introduction to ethical issues that affect software engineering.
Suggested student projects
  A brief introduction to each suggested project that can be carried out by students for this course

## Slide 13: ISO 12207 life-cycle
Requirements analysis:
  Requirements elicitation: what does the client need?
  Analysis: converting ‘customer-facing’ requirements into equivalents that developers can understand
  Requirements will cover:
        Functions
        Quality
        Resource constraints i.e. costs
Notes: Topics covered
Professional software development
  What is meant by software engineering.
Software engineering ethics
  A brief introduction to ethical issues that affect software engineering.
Suggested student projects
  A brief introduction to each suggested project that can be carried out by students for this course

## Slide 14: ISO 12207 life-cycle
Architecture design
  Based on system requirements
  Defines components of system: hardware, software, organizational
  Software requirements will come out of this
Code and test
  Of individual components
Integration
  Putting the components together
Notes: Topics covered
Professional software development
  What is meant by software engineering.
Software engineering ethics
  A brief introduction to ethical issues that affect software engineering.
Suggested student projects
  A brief introduction to each suggested project that can be carried out by students for this course

## Slide 15: ISO 12207 life-cycle
Qualification testing
  Testing the system (not just the software)
Installation
  The process of making the system operational
  Includes setting up standing data, setting system parameters, installing on operational hardware platforms, user training etc
Acceptance support
  Including maintenance and enhancement
Notes: Topics covered
Professional software development
  What is meant by software engineering.
Software engineering ethics
  A brief introduction to ethical issues that affect software engineering.
Suggested student projects
  A brief introduction to each suggested project that can be carried out by students for this course

## Slide 16: Plans, methods and methodologies
Methods
Plan
Context
Methodology = a set of methods
A way of working
+ start and end dates for each activity, staffing, tools and materials etc
Notes: Topics covered
Professional software development
  What is meant by software engineering.
Software engineering ethics
  A brief introduction to ethical issues that affect software engineering.
Suggested student projects
  A brief introduction to each suggested project that can be carried out by students for this course

## Slide 17: Some ways of categorizing projects
Distinguishing different types of project is important as different types of task need different project approaches e.g
  Voluntary systems (such as computer games) versus compulsory systems e.g. the order processing system in an organization
  Information systems versus embedded systems
  Objective-based versus product-based
Notes: Topics covered
Professional software development
  What is meant by software engineering.
Software engineering ethics
  A brief introduction to ethical issues that affect software engineering.
Suggested student projects
  A brief introduction to each suggested project that can be carried out by students for this course

## Slide 18: Stakeholders
These are people who have a stake or interest in the project
In general, they could be users/clients or developers/implementers
They could be:
  Within the project team
  Outside the project team, but within the same organization
  Outside both the project team and the organization
Different stakeholders may have different objectives – need to define common project objectives
Notes: Topics covered
Professional software development
  What is meant by software engineering.
Software engineering ethics
  A brief introduction to ethical issues that affect software engineering.
Suggested student projects
  A brief introduction to each suggested project that can be carried out by students for this course

## Slide 19: Setting objectives
Answering the question ‘What do we have to do to have a success?’
Need for a project authority
  Sets the project scope
  Allocates/approves costs
Could be one person - or a group
  Project Board
  Project Management Board
  Steering committee
Notes: Topics covered
Professional software development
  What is meant by software engineering.
Software engineering ethics
  A brief introduction to ethical issues that affect software engineering.
Suggested student projects
  A brief introduction to each suggested project that can be carried out by students for this course

## Slide 20: Objectives
  Informally, the objective of a project can be defined by completing the statement:
        The project will be regarded as a success if……….
        …………
  Rather like post-conditions for the project
  Focus on what will be put in place, rather than how activities will be carried out
Notes: Topics covered
Professional software development
  What is meant by software engineering.
Software engineering ethics
  A brief introduction to ethical issues that affect software engineering.
Suggested student projects
  A brief introduction to each suggested project that can be carried out by students for this course

## Slide 21: Objectives should be SMART
S – specific, that is, concrete and well-defined
M – measurable, that is, satisfaction of the objective can be objectively judged
A – achievable, that is, it is within the power of the individual or group concerned to meet the target
R – relevant, the objective must relevant to the true purpose of the project
T – time constrained: there is defined point in time by which the objective should be achieved
Notes: Topics covered
Professional software development
  What is meant by software engineering.
Software engineering ethics
  A brief introduction to ethical issues that affect software engineering.
Suggested student projects
  A brief introduction to each suggested project that can be carried out by students for this course

## Slide 22: Goals/sub-objectives
These are steps along the way to achieving the objective
Informally, these can be defined by completing the sentence
To reach objective X, the following must be in place
A……………
B……………
C…………… etc
Notes: Topics covered
Professional software development
  What is meant by software engineering.
Software engineering ethics
  A brief introduction to ethical issues that affect software engineering.
Suggested student projects
  A brief introduction to each suggested project that can be carried out by students for this course

## Slide 23: Goals/sub-objectives continued
Often a goal can be allocated to an individual
Individual might have the capability of achieving goal on their own, but not the overall objective e.g.
Overall objective – user satisfaction with software product
Analyst goal – accurate requirements
Developer goal – reliable software
Notes: Topics covered
Professional software development
  What is meant by software engineering.
Software engineering ethics
  A brief introduction to ethical issues that affect software engineering.
Suggested student projects
  A brief introduction to each suggested project that can be carried out by students for this course

## Slide 24: Measures of effectiveness
How do we know that the goal or objective has been achieved?
By a practical test, that can be objectively assessed.
e.g. for user satisfaction with software product:
  Repeat business – they buy further products from us
  Number of complaints – if low etc etc
Notes: Topics covered
Professional software development
  What is meant by software engineering.
Software engineering ethics
  A brief introduction to ethical issues that affect software engineering.
Suggested student projects
  A brief introduction to each suggested project that can be carried out by students for this course

## Slide 25: The business case
Benefits of delivered project must outweigh costs:
Costs include
  Development
  Operation
Benefits.
  Quantifiable
  Non-quantifiable
$
$
Notes: Topics covered
Professional software development
  What is meant by software engineering.
Software engineering ethics
  A brief introduction to ethical issues that affect software engineering.
Suggested student projects
  A brief introduction to each suggested project that can be carried out by students for this course

## Slide 26: Project success/failure
Degree to which objectives are met
In general if, for example, project is running out of time, this can be recovered for by reducing scope or increasing costs. Similarly costs and scope can be protected by adjusting other corners of the ‘project triangle’.
scope (of deliverables)
time
cost
Notes: Topics covered
Professional software development
  What is meant by software engineering.
Software engineering ethics
  A brief introduction to ethical issues that affect software engineering.
Suggested student projects
  A brief introduction to each suggested project that can be carried out by students for this course

## Slide 27: Other success criteria
These can relate to longer term, less directly tangible assets
  Improved skill and knowledge
  Creation of assets that can be used on future projects e.g. software libraries
  Improved customer relationships that lead to repeat business
Notes: Topics covered
Professional software development
  What is meant by software engineering.
Software engineering ethics
  A brief introduction to ethical issues that affect software engineering.
Suggested student projects
  A brief introduction to each suggested project that can be carried out by students for this course

## Slide 28: What is management?
This involves the following activities:
  Planning – deciding what is to be done
  Organizing – making arrangements
  Staffing – selecting the right people for the job
  Directing – giving instructions
  Monitoring – checking on progress
  Controlling – taking action to remedy hold-ups
  Innovating – coming up with solutions when problems emerge
  Representing – liaising with clients, users, developers and other stakeholders
Notes: Topics covered
Professional software development
  What is meant by software engineering.
Software engineering ethics
  A brief introduction to ethical issues that affect software engineering.
Suggested student projects
  A brief introduction to each suggested project that can be carried out by students for this course

## Slide 29: Management control
Modelling
Data
collection
The
real world
Data
processing
Making
Decisions/plans
Implementation
Define
objectives
Decisions
Information
Data
Actions
Notes: Topics covered
Professional software development
  What is meant by software engineering.
Software engineering ethics
  A brief introduction to ethical issues that affect software engineering.
Suggested student projects
  A brief introduction to each suggested project that can be carried out by students for this course

## Slide 30: Management control
Data – the raw details
  e.g. ‘6,000 documents processed at location X’
Information – the data is processed to produce something that is meaningful and useful
  e.g. ‘productivity is 100 documents a day’
Comparison with objectives/goals
  e.g. we will not meet target of processing all documents by 31st March
Notes: Topics covered
Professional software development
  What is meant by software engineering.
Software engineering ethics
  A brief introduction to ethical issues that affect software engineering.
Suggested student projects
  A brief introduction to each suggested project that can be carried out by students for this course

## Slide 31: Management control
Modelling – working out the probable outcomes of various decisions
  e.g. if we employ two more staff at location X how quickly can we get the documents processed?
Implementation – carrying out the remedial actions that have been decided upon
Notes: Topics covered
Professional software development
  What is meant by software engineering.
Software engineering ethics
  A brief introduction to ethical issues that affect software engineering.
Suggested student projects
  A brief introduction to each suggested project that can be carried out by students for this course

## Slide 32: Key points in lecture
Projects are non-routine - thus uncertain
The particular problems of projects e.g. lack of visibility
Clear objectives which can be objectively assessed are essential
Stuff happens. Not usually possible to keep precisely plan – need for control
Communicate, communicate, communicate!
Notes: Topics covered
Professional software development
  What is meant by software engineering.
Software engineering ethics
  A brief introduction to ethical issues that affect software engineering.
Suggested student projects
  A brief introduction to each suggested project that can be carried out by students for this course