## Slide 1: Chapter 12 – working in teams
SOFTWARE
PROJECT MANAGEMENT

## Slide 2: Becoming a team
Five basic stages of development:
  Forming
  Storming
  Norming
  Peforming
  Adjourning
Classification associated with Tuckman and Jensen
Notes: Topics covered
Professional software development
  What is meant by software engineering.
Software engineering ethics
  A brief introduction to ethical issues that affect software engineering.
Suggested student projects
  A brief introduction to each suggested project that can be carried out by students for this course

## Slide 3: Balanced teams
Meredith Belbin studied the performance of top executives carrying out group work at the Hendon Management Centre
Tried putting the ‘best’ people together in ‘Apollo’ teams – almost invariably did badly
Identified the need for a balance of skills and management roles in a successful team
Notes: Topics covered
Professional software development
  What is meant by software engineering.
Software engineering ethics
  A brief introduction to ethical issues that affect software engineering.
Suggested student projects
  A brief introduction to each suggested project that can be carried out by students for this course

## Slide 4: Management team roles
The co-ordinator – good at chairing meetings
The ‘plant’ – an idea generator
The monitor-evaluator – good at evaluating ideas
The shaper – helps direct team’s efforts
The team worker – skilled at creating a good working environment
Notes: Topics covered
Professional software development
  What is meant by software engineering.
Software engineering ethics
  A brief introduction to ethical issues that affect software engineering.
Suggested student projects
  A brief introduction to each suggested project that can be carried out by students for this course

## Slide 5: Belbin management roles - continued
The resource investigator – adept at finding resources, including information
The completer-finisher – concerned with getting tasks completed
The implementer – a good team player who is willing to undertake less attractive tasks if they are needed for team success
The specialist – the ‘techie’ who likes to acquire knowledge for its own sake
5
Notes: Topics covered
Professional software development
  What is meant by software engineering.
Software engineering ethics
  A brief introduction to ethical issues that affect software engineering.
Suggested student projects
  A brief introduction to each suggested project that can be carried out by students for this course

## Slide 6: Group performance
Some tasks are better carried out collectively while other tasks are better delegated to individuals
  Additive tasks – the effort of each participant is summed
  Compensatory tasks – the judgements of individual group members are summed – errors of some compensated for by judgements of others
Notes: Topics covered
Professional software development
  What is meant by software engineering.
Software engineering ethics
  A brief introduction to ethical issues that affect software engineering.
Suggested student projects
  A brief introduction to each suggested project that can be carried out by students for this course

## Slide 7: Group performance - continued
Disjunctive tasks – there is only one correct answer – someone must:
  Come up with right answer
  Persuade the other that they are right
Conjunctive – the task is only finished when all components have been completed
Notes: Topics covered
Professional software development
  What is meant by software engineering.
Software engineering ethics
  A brief introduction to ethical issues that affect software engineering.
Suggested student projects
  A brief introduction to each suggested project that can be carried out by students for this course

## Slide 8: ‘Social loafing’
Tendency for some team participants to ‘coast’ and let others do the work
Also tendency not to assist other team members who have problems
Suggested counter-measures:
  Make individual contributions identifiable
  Consciously involve group members ( ‘loafer’ could in fact just be shy!)
  Reward ‘team players’
Notes: Topics covered
Professional software development
  What is meant by software engineering.
Software engineering ethics
  A brief introduction to ethical issues that affect software engineering.
Suggested student projects
  A brief introduction to each suggested project that can be carried out by students for this course

## Slide 9: Barriers to good team decisions
Inter-personal conflicts – see earlier section on team formation
Conflicts tend to be a dampened by emergence of group norms – shared group opinions and attitudes
Risky shift – people in groups are more likely to make risky decisions than they would as individuals
Notes: Topics covered
Professional software development
  What is meant by software engineering.
Software engineering ethics
  A brief introduction to ethical issues that affect software engineering.
Suggested student projects
  A brief introduction to each suggested project that can be carried out by students for this course

## Slide 10: Delphi approach
To avoid dominant personalities intruding the following approach is adopted
  Enlist co-operation of experts
  Moderator presents experts with problem
  Experts send in their recommendations to the moderator
  Recommendations are collated and circulated to all experts
  Experts comment on ideas of others and modify their own recommendation if so moved
  If moderator detects a consensus, stop; else back to 4
Notes: Topics covered
Professional software development
  What is meant by software engineering.
Software engineering ethics
  A brief introduction to ethical issues that affect software engineering.
Suggested student projects
  A brief introduction to each suggested project that can be carried out by students for this course

## Slide 11: Team ‘heedfulness’
Where group members are aware of the activities of other members that contribute to overall group success
Impression of a ‘collective mind’
Some attempts to promote this:
  Egoless programming
  Chief programmer teams
  XP
  Scrum
Notes: Topics covered
Professional software development
  What is meant by software engineering.
Software engineering ethics
  A brief introduction to ethical issues that affect software engineering.
Suggested student projects
  A brief introduction to each suggested project that can be carried out by students for this course

## Slide 12: Egoless programming
Gerry Weinberg noted a tendency for programmers to be protective of their code and to resist perceived criticisms by others of the code
Encouraged programmers to read each others code
Argued that software should become communal, not personal – hence ‘egoless programming’
Notes: Topics covered
Professional software development
  What is meant by software engineering.
Software engineering ethics
  A brief introduction to ethical issues that affect software engineering.
Suggested student projects
  A brief introduction to each suggested project that can be carried out by students for this course

## Slide 13: Chief programmer teams
Fred Brooks was concerned about the need to maintain ‘design consistency’ in large software systems
Appointment of key programmers, Chief Programmers, with responsibilities for defining requirements, designing, writing and test software code
Assisted by a support team: co-pilot – shared coding, editor who made typed in new or changed code, program clerk who wrote and maintained documentation and tester
Problem – finding staff capable of the chief programmer role
Notes: Topics covered
Professional software development
  What is meant by software engineering.
Software engineering ethics
  A brief introduction to ethical issues that affect software engineering.
Suggested student projects
  A brief introduction to each suggested project that can be carried out by students for this course

## Slide 14: Extreme programming
XP can be seen as an attempt to improve team heedfulness and reduce the length of communication paths (the time between something being recorded and it being used)
  Software code enhanced to be self-documenting
  Software regularly refactored to clarify its structure
  Test cases/expected results created before coding – acts as a supplementary specification
  Pair programming – a development of the co-pilot concept
Notes: Topics covered
Professional software development
  What is meant by software engineering.
Software engineering ethics
  A brief introduction to ethical issues that affect software engineering.
Suggested student projects
  A brief introduction to each suggested project that can be carried out by students for this course

## Slide 15: Scrum
Named as an analogy to a rugby scrum – all pushing together
Originally designed for new product development where ‘time-to-market’ is important
‘Sprints’ increments of typically one to four weeks
Daily ‘scrums’ – daily stand-up meetings of about 15 minutes
Notes: Topics covered
Professional software development
  What is meant by software engineering.
Software engineering ethics
  A brief introduction to ethical issues that affect software engineering.
Suggested student projects
  A brief introduction to each suggested project that can be carried out by students for this course

## Slide 16: Scrum - continued
Unlike XP, requirements are frozen during a sprint
At the beginning of the sprint there is a sprint planning meeting where requirements are prioritized
At end of sprint, a review meeting where work is reviewed and requirements may be changed or added to
Notes: Topics covered
Professional software development
  What is meant by software engineering.
Software engineering ethics
  A brief introduction to ethical issues that affect software engineering.
Suggested student projects
  A brief introduction to each suggested project that can be carried out by students for this course

## Slide 17: Co-ordination of dependencies
The previous discussion on team heedfulness focused (mainly) in communication inside the team
What sort of communications are needed between teams and other units
Notes: Topics covered
Professional software development
  What is meant by software engineering.
Software engineering ethics
  A brief introduction to ethical issues that affect software engineering.
Suggested student projects
  A brief introduction to each suggested project that can be carried out by students for this course

## Slide 18: Co-ordination of dependencies – continued
Co-ordination theory has identified the following types of coordination:
  Shared resources. e.g. where several projects need the services of scarce technical experts for certain parts of the project.
  Producer-customer (‘right time’) relationships. A project activity may depend on a product being delivered first.
  Task-subtask dependencies. In order to complete a task a sequence of subtasks have to be carried out.
Notes: Topics covered
Professional software development
  What is meant by software engineering.
Software engineering ethics
  A brief introduction to ethical issues that affect software engineering.
Suggested student projects
  A brief introduction to each suggested project that can be carried out by students for this course

## Slide 19: Coordination of dependencies - continued
  Accessibility (‘right place’) dependencies. This type of dependency is of more relevance to activities that require movement over a large geographical area, but arranging the delivery and installation of IT equipment might be identified as such.
  Usability (‘right thing’) dependencies. Broader concern than the design of user interfaces: relates to the general question of fitness for purpose, e.g. the satisfaction of business requirements.
  Fit requirements. This is ensuring that different system components work together effectively.
Notes: Topics covered
Professional software development
  What is meant by software engineering.
Software engineering ethics
  A brief introduction to ethical issues that affect software engineering.
Suggested student projects
  A brief introduction to each suggested project that can be carried out by students for this course

## Slide 20: Why ‘virtual projects’?
The physical needs of software developers (according to an IBM report):
100 square feet of floor space
30 square feet of work surface
Dividers at least 6 feet high to muffle noise
Demarco and Lister found clear statistical links between noise and coding error rates
One answer: send the developers home!
Notes: Topics covered
Professional software development
  What is meant by software engineering.
Software engineering ethics
  A brief introduction to ethical issues that affect software engineering.
Suggested student projects
  A brief introduction to each suggested project that can be carried out by students for this course

## Slide 21: Possible advantages
Can use staff from developing countries – lower costs
Can use short term contracts:
  Reduction in overheads related to use of premises
  Reduction in staff costs, training, holidays, pensions etc.
Can use specialist staff for specific jobs
Notes: Topics covered
Professional software development
  What is meant by software engineering.
Software engineering ethics
  A brief introduction to ethical issues that affect software engineering.
Suggested student projects
  A brief introduction to each suggested project that can be carried out by students for this course

## Slide 22: Further advantages
Productivity of home workers can be higher – fewer distractions
Can take advantage of time zone differences e.g. overnight system testing
Notes: Topics covered
Professional software development
  What is meant by software engineering.
Software engineering ethics
  A brief introduction to ethical issues that affect software engineering.
Suggested student projects
  A brief introduction to each suggested project that can be carried out by students for this course

## Slide 23: Some challenges
Work requirements have to be carefully specified
Procedures need to be formally documented
Co-ordination can be difficult
Payment methods need to be modified – piece-rates or fixed price, rather then day-rates
Notes: Topics covered
Professional software development
  What is meant by software engineering.
Software engineering ethics
  A brief introduction to ethical issues that affect software engineering.
Suggested student projects
  A brief introduction to each suggested project that can be carried out by students for this course

## Slide 24: More challenges
Possible lack of trust when there is no face-to-face contact
Assessment of quality of delivered products needs to be rigorous
Different time zones can cause communication and co-ordination problems
Notes: Topics covered
Professional software development
  What is meant by software engineering.
Software engineering ethics
  A brief introduction to ethical issues that affect software engineering.
Suggested student projects
  A brief introduction to each suggested project that can be carried out by students for this course

## Slide 25: Time/place constraints on communication
 | Same place | Different place
Same time | Meetings, interviews | Telephone, Instant messaging
Different times | Notice boards Pigeon-holes | Email Voicemail Documents
Notes: Topics covered
Professional software development
  What is meant by software engineering.
Software engineering ethics
  A brief introduction to ethical issues that affect software engineering.
Suggested student projects
  A brief introduction to each suggested project that can be carried out by students for this course

## Slide 26: Other factors influencing communication genres
Size and complexity of information – favours documents
Familiarity of context e.g. terminology – where low, two-way communication favoured
Personally sensitive – it has to be face-to-face communication here
Notes: Topics covered
Professional software development
  What is meant by software engineering.
Software engineering ethics
  A brief introduction to ethical issues that affect software engineering.
Suggested student projects
  A brief introduction to each suggested project that can be carried out by students for this course

## Slide 27: Best method of communication depends on stage of project
Early stages
  Need to build trust
  Establishing context
  Making important ‘global’ decisions
  Favours same time/ same place
Intermediate stages
  Often involves the paralled detailed design of components
  Need for clarification of interfaces etc
  Favours same time/different place
Notes: Topics covered
Professional software development
  What is meant by software engineering.
Software engineering ethics
  A brief introduction to ethical issues that affect software engineering.
Suggested student projects
  A brief introduction to each suggested project that can be carried out by students for this course

## Slide 28: Best method of communication depends on stage of project
Implementation stages
  Design is relatively clear
  Domain and context familiar
  Small amounts of operational data need to be exchanged
  Favours different time/different place communications e.g. e-mail
Face to face co-ordination meetings – the ‘heartbeat’ of the project
Notes: Topics covered
Professional software development
  What is meant by software engineering.
Software engineering ethics
  A brief introduction to ethical issues that affect software engineering.
Suggested student projects
  A brief introduction to each suggested project that can be carried out by students for this course

## Slide 29: Communications plans
As we have seen choosing the right communication methods is crucial in a project
Therefore, a good idea to create a communication plan
Stages of creating a communication plan
  Identify all the major stakeholders for the project – see chapter 1
  Create a plan for the project – see chapter 3
  Identify stakeholder and communication needs for each stage of the project
  Document in a communication plan
Notes: Topics covered
Professional software development
  What is meant by software engineering.
Software engineering ethics
  A brief introduction to ethical issues that affect software engineering.
Suggested student projects
  A brief introduction to each suggested project that can be carried out by students for this course

## Slide 30: Content of a communication plan
For each communication event and channel, identify:
What. This contains the name of a particular communication event, e.g, ‘kick-off meeting’, or channel, e.g. ‘project intranet site’.
Who/target. The target audience for the communication.
Purpose. What the communication is to achieve.
Notes: Topics covered
Professional software development
  What is meant by software engineering.
Software engineering ethics
  A brief introduction to ethical issues that affect software engineering.
Suggested student projects
  A brief introduction to each suggested project that can be carried out by students for this course

## Slide 31: Content of a communication plan
When/frequency. If the communication is by means of a single event, then a date can be supplied. If the event is a recurring one, such as a progress meeting then the frequency should be indicated.
Type/method. The nature of the communication, e.g., a meeting or a distributed document.
Responsibility. The person who initiates the communication.
Notes: Topics covered
Professional software development
  What is meant by software engineering.
Software engineering ethics
  A brief introduction to ethical issues that affect software engineering.
Suggested student projects
  A brief introduction to each suggested project that can be carried out by students for this course

## Slide 32: Leadership: types of authority
Position power
Coercive power – able to threaten punishment
Connection power – have access to those who do have power
Legitimate power – based on a person’s title conferring a special status
Reward power – able to reward those who comply
Notes: Topics covered
Professional software development
  What is meant by software engineering.
Software engineering ethics
  A brief introduction to ethical issues that affect software engineering.
Suggested student projects
  A brief introduction to each suggested project that can be carried out by students for this course

## Slide 33: Leadership: types of power
Personal power
Expert power: holder can carry out specialist tasks that are in demand
Information power: holder has access to needed information
Referent power: based on personal attractiveness or charisma
Notes: Topics covered
Professional software development
  What is meant by software engineering.
Software engineering ethics
  A brief introduction to ethical issues that affect software engineering.
Suggested student projects
  A brief introduction to each suggested project that can be carried out by students for this course

## Slide 34: Leadership styles
autocrat
democrat
directive
permissive
decision-making
Implementation
Notes: Topics covered
Professional software development
  What is meant by software engineering.
Software engineering ethics
  A brief introduction to ethical issues that affect software engineering.
Suggested student projects
  A brief introduction to each suggested project that can be carried out by students for this course

## Slide 35: Leadership styles
Task orientation – focus on the work in hand
People orientation – focus on relationships
Where there is uncertainty about the way job is to be done or staff are inexperienced they welcome task oriented supervision
Uncertainty is reduced – people orientation more important
Risk that with reduction of uncertainty, managers have time on their hands and become more task oriented (interfering)
Notes: Topics covered
Professional software development
  What is meant by software engineering.
Software engineering ethics
  A brief introduction to ethical issues that affect software engineering.
Suggested student projects
  A brief introduction to each suggested project that can be carried out by students for this course